EASTBAY CREATIVE SOLUTIONS Product Requirements Document Wayne's Advisory Council System ICM-Structured Local AI Coaching System

| Project | Wayne's Advisory Council (wayne-council/) |
| --- | --- |
| Owner | Wayne — EastBay Creative Solutions (EBCS) |
| Version | v01 |
| Date | June 5, 2026 |
| Status | In Development — Build Chain Ready |
| Build Tool | Claude Code |
| Coaching Tool | Gemini CLI (1M token context) |
| Visualization | Obsidian |

This system is a local, file-based AI coaching council built on the Interpreted Context Methodology (ICM). It runs on Wayne's machine via CLI with zero subscriptions, zero cloud dependencies, and zero bloat. Plain text files. Real coaching. Total ownership.

EBCS Advisory Council System  ·  v01  ·  Confidential

# 1. Executive Summary

Wayne's Advisory Council is a local, ICM-structured personal coaching system built for one person: Wayne, founder of EastBay Creative Solutions (EBCS). It replaces generic AI chat sessions with a persistent, context-aware council of six distinct voices — each grounded in real philosophy, each specific to Wayne's goals, patterns, and identity.

The system runs entirely on Wayne's local machine via Claude Code or Gemini CLI. It requires no subscriptions, no cloud infrastructure, and no developer to maintain. Everything is plain markdown files in a structured folder. Open a terminal, point it at the folder, and the council shows up fully loaded — knowing who Wayne is, where he's going, what's blocking him, and how he tends to get in his own way.

The mission underneath the mission: Wayne is building proof that anyone can create something real regardless of their starting point. This system exists to make sure he actually does it.

## Problem This Solves

Standard AI interactions are stateless. Every session starts from zero. The AI doesn't know Wayne's goals, his patterns, his wins, his blind spots, or his tendency to overthink instead of ship. The result is generic advice that doesn't move the needle.

This system solves that by building persistent, layered context into the file structure itself. The AI reads Wayne's config files before every session. It knows the history. It knows the patterns. It shows up as a council member who has been paying attention — not a fresh assistant with no memory.

## Core Value Proposition

| Without This System | With This System |
| --- | --- |
| Generic AI advice, no context | Council knows Wayne's full situation |
| Restate goals every session | Goals, patterns, memory loaded automatically |
| No accountability across sessions | Pattern history tracked, blind spots named |
| One voice, one approach | Six distinct voices, each with their lane |
| Cloud dependencies, subscription costs | Local files, zero cost, full ownership |
| Advice disconnected from identity work | Strategy, habits, manifesting all integrated |

# 2. Project Overview

## What Is ICM

ICM (Interpreted Context Methodology) is a way to build AI workflows using nothing but folders and markdown files. Instead of code, frameworks, or complex tools — you organize work into structured folders, drop in plain text instruction files, and a single AI agent reads through them in a specific order.

The core insight: filesystem structure replaces framework-level orchestration. Numbered folders are stages. Markdown files carry the prompts and context. One AI agent, reading the right files at the right moment, delivers context-aware responses that would otherwise require a multi-agent framework with complex infrastructure.

| Layer | File | Question Answered | Token Range |
| --- | --- | --- | --- |
| L0 | CLAUDE.md | Who am I and how do I operate? | ~800 tokens |
| L1 | CONTEXT.md | What system is this and how does it route? | ~400 tokens |
| L2 | sessions/*/CONTEXT.md | What does this session type do? | ~300–500 tokens |
| L3 | _config/* + personas/* | Who is Wayne and who are the voices? | Varies per load |
| L4 | active/session.yaml | What is happening right now today? | ~200–400 tokens |

## Why Not a Framework

- LangChain, CrewAI, AutoGen — they work, but they require code changes to adjust anything

- Swap a stage in ICM: rename a folder

- Change a persona's voice: edit a text file

- Add a new session type: add a new folder with a CONTEXT.md

- Hand it to someone else: copy the folder

ICM is local-first by design. No server. No deployment. No environment to replicate. The workspace IS the system.

# 3. Goals & Success Metrics

## Business Goals

| Goal | Target | Timeline |
| --- | --- | --- |
| Revenue from EBCS | $10,000/month | 3–6 months |
| Content engine launched | First video + newsletter published | Phase E completion |
| First paying EBCS client | 1 client signed | Within 3 months |
| Audience growth | 0 → 1K across channels | 6–12 months |
| v02 public build | Nextdoor winner build complete | Post content launch |

## System Goals

- Every coaching session is grounded in Wayne's full context — no re-explaining, no generic advice

- Wayne's overthinking-and-stalling pattern is interrupted every session with a concrete action

- The system gets smarter over time as memory.md and wins.md accumulate real data

- Any session type can be run in under 5 minutes of setup (fill YAML → run CLI → session begins)

- The system runs fully offline with no cost beyond the CLI tool already in use

## Success Metrics

| Metric | Measure | Target |
| --- | --- | --- |
| Sessions run per week | Count in session.yaml log | 3–5 sessions/week |
| Days since last publish | Tracked in memory.md | Never exceed 14 days |
| Overthinking pattern broken | Obstacle sessions resolved | >80% resolve same session |
| Habit consistency | Never miss twice rule | No 2-day breaks on core habits |
| Memory file depth | Session log entries | Growing log = active use |
| System accuracy | Council advice relevance | No generic advice by session 5 |

# 4. The Council — Six Personas

The council is not one AI playing different roles. It is six distinct voices, each with their own source philosophy, their own domain, their own communication style, and their own cross-referenced config files. The AI reads the relevant persona file before responding — and it changes how it shows up.

| Voice | Domain | Source Material | Reads These Files |
| --- | --- | --- | --- |
| The Strategist | Brand, offer, GTM, money | Hormozi, Greene, Hill | wayne-profile, grand-goals, enemies-allies, hooks |
| The Architect | Systems, structure, daily design | Dalio, Allen, Hill | wayne-profile, grand-goals, patterns |
| The Coach | Habits, consistency, execution | Clear, Willink, Goggins | wayne-profile, patterns, wins |
| The Guide | Manifesting, belief, assumption | Goddard, Hill, Proctor | wayne-profile, affirmations, wins |
| The Mirror | Identity, blind spots, becoming | Dalio, Greene, Hill | wayne-profile, patterns, memory |
| The Healer | Health, fasting, spiritual practice | Natural living philosophy | wayne-profile, council-rules |

## Persona Design Principles

- Each persona has a defined domain — it stays in its lane and calls other personas when outside it

- Each persona has a signature challenge quote — a one-line encapsulation of how it pushes Wayne

- Each persona explicitly lists which config files it reads — wiring is intentional, not assumed

- The Healer always speaks first when Wayne is depleted — no strategy on an empty tank

- The Mirror never advises — it only reflects. Advice belongs to other council members.

- The Guide treats manifesting as engineering, not wishful thinking

# 5. File Architecture

Every file in this system has a defined layer, a defined purpose, and a defined update frequency. Nothing is ad hoc. The structure IS the intelligence.

## Complete File Map

| File / Path | Layer | Purpose |
| --- | --- | --- |
| CLAUDE.md | L0 | Root identity — who the council is and how it operates |
| CONTEXT.md | L1 | System routing — what loads for which session type |
| README.md | — | Setup and usage guide for CLI and Obsidian |
| _config/wayne-profile.md | L3 | Who Wayne is — identity, style, business context |
| _config/grand-goals.md | L3 | Where Wayne is going — $10k/mo, milestones, north star |
| _config/enemies-and-allies.md | L3 | What he's fighting and who's in his corner |
| _config/council-rules.md | L3 | How the council communicates — tone, challenge protocol |
| _config/patterns.md | L3 | Behavioral intelligence — productive and sabotage patterns |
| _config/memory.md | L3 | Persistent memory — wins, blocks, open loops, session log |
| _config/hooks.md | L3 | Content hook library — formulas, angles, active bank |
| _config/wins.md | L3 | Proof file — documented wins the council references |
| _config/affirmations.md | L3 | Identity statement library for manifesting sessions |
| personas/[6 files].md | L3 | Six council persona files — full context per voice |
| sessions/[6 types]/CONTEXT.md | L2 | Per-session instructions — file load list, process, output format |
| sessions/[6 types]/questionnaire.md | L2 | Pre-session ritual — questions mapped to session.yaml fields |
| active/session.yaml | L4 | Live context — updated before every session |
| active/history/ | — | Archived past sessions — dated YAML files |

## Total File Count

- Root files: 3 (CLAUDE.md, CONTEXT.md, README.md)

- Config files: 9 (_config/ folder)

- Persona files: 6 (personas/ folder)

- Session files: 12 (6 session types × 2 files each)

- Active files: 1 (session.yaml) + history/ folder

Total: 31 files minimum across 11 folders

# 6. Session Types

| Session | Duration | Purpose | Primary Personas |
| --- | --- | --- | --- |
| Daily Check-in | 10–15 min | Ground at start of day, set the one thing | Architect, Coach, Healer, Guide |
| Strategy Session | 20–40 min | Make a decision, kill the overthinking loop | Strategist, Architect, Mirror, Coach |
| Habit & Consistency Review | 20–30 min | Audit the week, rebuild broken habits | Coach, Architect, Mirror, Healer |
| Manifesting / Identity | 15–25 min | Reprogram the assumption, live in the end | Guide, Mirror, Healer, Coach |
| Content Planning | 20–30 min | Plan and schedule next content batch | Strategist, Architect, Coach, Mirror |
| Obstacle / Unstuck | 20–40 min | Diagnose what's stuck, relaunch | Mirror, Strategist, Coach, Guide |

Every session ends with exactly 3 ranked actions — specific enough that Wayne knows precisely when each one is done. 'Work on content' is not an action. 'Write the hook for video 1 by 9pm tonight' is an action.

## Pre-Session Ritual

Each session type has a questionnaire.md file. Before every session:

- Open sessions/[type]/questionnaire.md

- Answer the questions (under 5 minutes)

- Fill answers into active/session.yaml

- Open CLI, load the files, session begins

The questionnaire is what separates a real session from a vague AI chat. It forces specificity before the session starts.

# 7. Key Config Files — The Intelligence Layer

## memory.md — The Persistent Brain

This is the most important ongoing file in the system. It starts pre-populated with Wayne's known context and grows with every session. Sections: What the Council Knows, Current Build Status, Last Known Wins, Last Known Blocks, Pattern History, Open Loops, Session Log.

The Mirror and obstacle-unstuck session both read memory.md to detect if the same pattern is recurring across sessions. Without this file the council has no continuity. Update it after every significant session.

## hooks.md — The Content Engine

A living library of Wayne's proven content hooks, angles, and formulas. The Strategist and content-planning session read this file when generating video hooks, newsletter openers, and content ideas. It starts with Wayne's core hook formulas and fills with tested hooks as he publishes.

## wins.md — The Proof File

The council's antidote to Wayne's tendency to discount his progress. Pre-populated with real wins already achieved. The Coach reads this when Wayne is in doubt. The Mirror reads this to show the gap and the progress — not just the gap.

## affirmations.md — The Identity Library

Wayne-specific present-tense identity statements rooted in Goddard's law of assumption. The Guide reads this file and assigns one statement per session — never more. Depth of one felt statement beats surface of ten rushed ones.

## patterns.md — The Behavioral Map

Not a list of flaws — a precision map for better coaching. Green flags (Wayne in flow), red flags (stall incoming), productive patterns, sabotage patterns, emotional triggers, and recovery patterns. The Architect, Mirror, and obstacle-unstuck session all read this.

# 8. Cross-Reference Wiring Map

Every cross-reference in this system is explicit — not assumed. Each persona file lists the config files it reads. Each session CONTEXT.md lists every file to load in exact order. If a file isn't in the load list, it doesn't get read.

## Config File → Who Reads It

| Config File | Read By (Personas + Sessions) |
| --- | --- |
| memory.md | Mirror persona · All 6 session CONTEXT.md files |
| hooks.md | Strategist persona · Strategy session · Content planning session |
| wins.md | Coach persona · Guide persona · Mirror persona · Habit review · Content planning · Obstacle session |
| affirmations.md | Guide persona · Manifesting-identity session |
| patterns.md | Architect persona · Mirror persona · Obstacle session · Habit review |
| council-rules.md | All 6 persona files · All 6 session CONTEXT.md files |
| grand-goals.md | Strategy session · Content planning · Daily check-in · Obstacle session |
| wayne-profile.md | All 6 persona files · All 6 session CONTEXT.md files |

Security check: memory.md must appear in every single session's file load list. If it doesn't, the council is starting cold every time — which defeats the entire system.

# 9. Build Plan — 30 Prompts, 6 Phases

The system is built via a sequential 30-prompt chain run in Claude Code. Each phase ends with a security check prompt that verifies file existence, content, and cross-references before proceeding. No phase is skipped.

| Phase | Prompts | What Gets Built | Security Check |
| --- | --- | --- | --- |
| 1 | P01–P02 | Full folder + file scaffold (31 empty files) | P02: file count + folder structure |
| 2 | P03–P04 | CLAUDE.md (L0) + CONTEXT.md (L1) | Verified in P14 |
| 3 | P05–P14 | All 9 config files with content | P14: existence + sections + word count |
| 4 | P15–P21 | All 6 persona files with wiring | P21: cross-refs + signature quotes |
| 5 | P22–P28 | All 6 session types (CONTEXT + questionnaire) | P28: load lists + specialty file wiring |
| 6 | P29–P30 | session.yaml template + README + final test | P30: full system test session |

## Build Tool vs Coaching Tool

This distinction matters operationally:

| Tool | Use For | Why |
| --- | --- | --- |
| Claude Code | Building + editing files (Phases 1–6) | File system access, precise code generation |
| Gemini CLI | Running actual coaching sessions | 1M token context window loads all files without truncation |
| Obsidian | Visualization + navigation | Graph view, Dataview queries, Templater automation |

# 10. Obsidian Integration

Obsidian opens the wayne-council/ folder as a vault. Every .md file becomes a linked node. The system that runs in CLI becomes visually navigable and queryable.

| Plugin | What It Does in This System |
| --- | --- |
| Dataview | Query memory.md for open loops, surface session log entries, build habit streak views from session history |
| Templater | Auto-creates pre-filled session notes + YAML when you start a session type — replaces manual YAML editing |
| Canvas | Visual map of the full council — personas connected to sessions, sessions connected to config files |
| Periodic Notes | Daily and weekly notes auto-created and linked to session YAMLs |
| Graph View | Built-in — shows the full wiring of the system once files use [[wikilinks]] |
| Tasks (via Dataview) | Pulls every 3-action close from session notes into a single master task view |

Obsidian setup: File → Open Folder as Vault → select wayne-council/. Install plugins via Community Plugins. Add [[wikilinks]] to persona and config files to activate Graph View connections.

# 11. Future Roadmap

## Phase 7 — Local HTML Dashboard (Post v01 Launch)

After running 2+ weeks of real sessions, build a local HTML + JavaScript dashboard with a Node.js server for filesystem access. This becomes the front-facing UI for the system.

- Read and write active/session.yaml from the UI

- Display council member cards — tap to see persona summary

- Pick session type → generates full file load prompt for CLI

- Habit streak tracker from session history

- Fasting protocol progress and current window

- Days since last publish (from memory.md session log)

- Grand goal progress bar toward $10k/month

- Auto-archive sessions to active/history/[date]-[type].yaml

- Memory update form — fills memory.md after sessions

Stack: plain HTML, vanilla JS, Node.js server. Single folder. Runs offline. No frameworks, no cloud, no subscriptions.

## Phase 8 — Client-Facing Version

Package a sanitized version of the council system as a done-for-you deliverable for EBCS clients. Client-specific config files replace Wayne's. Delivered as a folder with a README and setup guide. Runs with whatever CLI the client prefers.

- Template config files clients fill in via an intake questionnaire

- 3–5 persona options most relevant to SMB owners

- Session types mapped to common SMB needs: lead follow-up review, weekly ops check, content planning

- Could become part of the self-serve AIOS Build Kit

## Phase 9 — Obsidian Template Pack

A pre-configured Obsidian vault template that ships with the council system. Includes Dataview queries pre-written, Templater templates for each session type, and a Canvas board showing the full council architecture.

# 12. Constraints & Assumptions

## Constraints

- Local only — no cloud sync, no hosted version, no multi-user access

- CLI-dependent — requires Claude Code or Gemini CLI to run sessions

- No real-time multi-agent collaboration — file-based handoffs only

- No automated branching logic — session routing is manual (Wayne picks the session type)

- No western medicine references in any file — Healer persona and health content is natural/organic only

- No subscriptions — system must be zero ongoing cost beyond CLI tools already in use

## Assumptions

- Wayne runs Claude Code or Gemini CLI regularly — low friction to start a session

- Wayne updates active/session.yaml before every session — system degrades without this

- memory.md is updated after significant sessions — council loses continuity if skipped

- Gemini 2.5 Pro context window (1M tokens) is sufficient to load all L3 files simultaneously

- Obsidian is installed locally or will be — visualization layer is optional but recommended

# 13. Open Questions

| Question | Notes / Status |
| --- | --- |
| How often should memory.md be updated? | After every session recommended. Minimum: after every strategy or obstacle session. |
| Should session history be plain YAML or structured markdown? | Currently plain YAML. Markdown might enable better Dataview queries in Obsidian. |
| How is the client-facing version priced and packaged? | TBD — could be part of AIOS kit or standalone add-on. |
| Does the dashboard (Phase 7) need server.js or can it use the File System Access API? | File System Access API would allow pure HTML with no Node dependency. Browser support needs verification. |
| How do Obsidian wikilinks get added — manually or via a setup script? | Manual for v01. Could be automated in Phase 7+ setup. |

# 14. Glossary

| Term | Definition |
| --- | --- |
| ICM | Interpreted Context Methodology — AI workflow architecture using folders and markdown files instead of code or frameworks |
| Layer 0–4 | ICM context layers. L0 = root identity, L1 = routing, L2 = session instructions, L3 = stable reference, L4 = live context |
| Council | The six AI personas that together form Wayne's advisory system |
| session.yaml | The L4 file updated before every session — Wayne's current state, goals, and intent |
| memory.md | Persistent memory file that grows with every session — the council's running knowledge of Wayne |
| EBCS | EastBay Creative Solutions — Wayne's solo AI consulting business in Antioch, CA |
| AIOS | AI Operating System — Wayne's core product offering for local SMB clients |
| The Overthinking Pattern | Wayne's documented primary sabotage behavior — refining and planning instead of shipping |
| Build Chain | The 30-prompt sequential build guide used to construct the system in Claude Code |
| Wiring | The explicit cross-references between persona files, config files, and session CONTEXT.md files |

EastBay Creative Solutions  ·  Advisory Council System PRD  ·  v01  ·  Confidential